# DevChat v2.0 SOTA - Setup & Debug Tracker

Created: December 17, 2025
Status: ✅ COMPLETE - Full RAG Pipeline Working

## 📋 Overview

This document tracks every step of setting up and debugging the DevChat v2.0 SOTA RAG system.

## 🔑 Prerequisites Checklist

### API Keys Required

- OpenRouter API Key - ✅ Configured

- Cohere API Key - ✅ Configured

### Optional API Keys

- Langfuse (observability) - ✅ Configured

- Voyage AI (alternative embeddings) - ✅ Configured

- Anthropic (fallback) - Not configured

- OpenAI (fallback) - Not configured

### Infrastructure

- Qdrant Vector Database - ✅ Qdrant Cloud (EU region)

- Python 3.12 - ✅ Installed

- Docker (optional, for containerized deployment)

## 📦 Phase 1: Environment Setup ✅ COMPLETE

### Step 1.1: Install Dependencies ✅

pip install -r requirements.txt
pip install llama-index-llms-openai-like  # Added for OpenRouter

Status: ✅ Complete
Date Completed: Dec 17, 2025
Notes: All dependencies installed successfully

### Step 1.2: Configure Environment Variables ✅

Status: ✅ Complete
Date Completed: Dec 17, 2025
Notes: .env file created with all keys

### Step 1.3: Verify Settings Load Correctly ✅

Status: ✅ Complete
Date Completed: Dec 17, 2025
Output:

Settings loaded!
Provider: LLMProvider.OPENROUTER

### Step 1.4: Test API Connections ✅

| Service | Status | Notes |
| --- | --- | --- |
| Qdrant Cloud | ✅ | Connected to EU cluster |
| Cohere Embeddings | ✅ | embed-v4.0 working (dim=1536) |
| OpenRouter LLM | ✅ | GPT-4o-mini working |
| OpenRouter Reasoning | ✅ | GPT-4o working |

Note: Claude models via OpenRouter hit rate limits (free tier). Switched to OpenAI models which have better availability.

### Step 2.2: Verify Qdrant Connection

# Test Qdrant connection
python -c "from qdrant_client import QdrantClient; client = QdrantClient('http://localhost:6333'); print('Connected!'); print(client.get_collections())"

Expected Output:

Connected!
CollectionsResponse(collections=[])

Status: ⬜ Not Started
Date Completed:
Issues:

## 📄 Phase 3: Document Ingestion

### Step 3.1: Prepare Source Documents

- Place markdown files in ./data/markdown/

- Create metadata CSV in ./data/metadata.csv

PDF Source: https://3ie.sharepoint.com/:f:/s/DEPChatbot/IgCdLWmj1g8OR5L-m5ikM-dfAZN8J2CFCpv_B5EPwZKy28o?e=hB8isv

Status: ⬜ Not Started
Date Completed:
Issues:

### Step 3.2: Test Document Loader

# Test document loading
python -c "
from src.ingestion.document_loader import DocumentLoader
loader = DocumentLoader()
docs = loader.load_all()
print(f'Loaded {len(docs)} documents')
if docs:
    print(f'First doc metadata: {docs[0].metadata}')
"

Status: ⬜ Not Started
Date Completed:
Issues:

### Step 3.3: Run Full Ingestion

# Run ingestion script
python scripts/ingest_documents.py --source ./data/markdown --collection devchat_v2

Status: ⬜ Not Started
Date Completed:
Issues:

## 🔍 Phase 4: Retrieval Testing

### Step 4.1: Test Embeddings

# Test Cohere embeddings
python -c "
from src.ingestion.embeddings import get_embedding_model
embed = get_embedding_model()
result = embed.get_text_embedding('test query')
print(f'Embedding dimension: {len(result)}')
print(f'First 5 values: {result[:5]}')
"

Expected: Embedding dimension should be 1024

Status: ⬜ Not Started
Date Completed:
Issues:

### Step 4.2: Test Query Processing

# Test query processor
python -c "
import asyncio
from src.retrieval.query_processor import QueryProcessor
processor = QueryProcessor()
result = asyncio.run(processor.process('What is the impact of cash transfers on education?'))
print(f'Query Type: {result.query_type}')
print(f'Expanded: {result.expanded_queries}')
"

Status: ⬜ Not Started
Date Completed:
Issues:

### Step 4.3: Test Retrieval

# Test hybrid retrieval
python -c "
import asyncio
from src.retrieval.hybrid_retriever import HybridRetriever
retriever = HybridRetriever()
results = asyncio.run(retriever.retrieve('cash transfers education'))
print(f'Retrieved {len(results)} chunks')
"

Status: ⬜ Not Started
Date Completed:
Issues:

## 🤖 Phase 5: LLM Generation Testing

### Step 5.1: Test OpenRouter Connection

# Test LLM via OpenRouter
python -c "
from src.generation.router import ModelRouter
router = ModelRouter()
from src.retrieval.query_processor import QueryType
from src.generation.router import RoutingDecision, ModelTier

decision = router.route(QueryType.SIMPLE, context_length=1000, num_studies=2)
print(f'Routed to: {decision.model_name}')

llm = router.get_llm(decision)
print(f'LLM created: {type(llm).__name__}')
"

Status: ⬜ Not Started
Date Completed:
Issues:

### Step 5.2: Test Simple Generation

# Test LLM generation
python -c "
import asyncio
from src.generation.router import ModelRouter
from src.retrieval.query_processor import QueryType

router = ModelRouter()
decision = router.route(QueryType.SIMPLE)
llm = router.get_llm(decision)

response = asyncio.run(llm.acomplete('Say hello in one sentence.'))
print(f'Response: {response.text}')
"

Status: ⬜ Not Started
Date Completed:
Issues:

## 🌐 Phase 6: API & UI Testing

### Step 6.1: Start API Server

# Start FastAPI server
uvicorn api.server:app --reload --host 0.0.0.0 --port 8000

Test URL: http://localhost:8000/docs

Status: ⬜ Not Started
Date Completed:
Issues:

### Step 6.2: Test API Endpoints

# Test health endpoint
curl http://localhost:8000/health

# Test query endpoint
curl -X POST http://localhost:8000/query -H "Content-Type: application/json" -d '{"query": "What is cash transfer?"}'

Status: ⬜ Not Started
Date Completed:
Issues:

### Step 6.3: Start Gradio UI

# Start Gradio frontend
python ui/gradio_app.py

Test URL: http://localhost:7860

Status: ⬜ Not Started
Date Completed:
Issues:

## 🧪 Phase 7: Integration Testing

### Step 7.1: Run Unit Tests

# Run all tests
pytest tests/ -v

# Run specific test file
pytest tests/test_retrieval.py -v
pytest tests/test_generation.py -v
pytest tests/test_integration.py -v

Status: ⬜ Not Started
Date Completed:
Issues:

### Step 7.2: End-to-End Test

# Full pipeline test
python -c "
import asyncio
from src.agents.devchat_agent import DevChatAgent

async def test():
    agent = DevChatAgent()
    response = await agent.query('What are the effects of cash transfers on school enrollment?')
    print('Query successful!')
    print(f'Answer: {response.answer[:200]}...')
    print(f'Citations: {len(response.citations)}')

asyncio.run(test())
"

Status: ⬜ Not Started
Date Completed:
Issues:

## 🐛 Debug Log

| Date | Issue | File/Component | Error Message | Resolution | Status |
| --- | --- | --- | --- | --- | --- |
| Dec 17 | Claude rate limits | OpenRouter | 429 Too Many Requests | Switched to OpenAI models | ✅ |
| Dec 17 | Embedding dim mismatch | embeddings.py, settings.py | Index has 1536, config said 1024 | Updated to dim=1536 | ✅ |
| Dec 17 | Qdrant API changed | hybrid_retriever.py | search() deprecated | Use query_points() | ✅ |
| Dec 17 | Hybrid returns 0 | hybrid_retriever.py | Sparse vectors broken | Set HYBRID_ALPHA=1.0 | ✅ |
| Dec 17 | Wrong filters applied | query_processor.py | sectors=[‘food security’] extracted from topic | Disabled filters in agent | ✅ |
| Dec 17 | Reranker error | reranker.py | return_documents param | Graceful fallback working | ⚠️ |

## 📝 Notes

### Useful Commands

# Activate virtual environment
.\venv\Scripts\Activate.ps1

# Check Python version
python --version

# List installed packages
pip list

# Clear Qdrant collection
python -c "from qdrant_client import QdrantClient; QdrantClient('http://localhost:6333').delete_collection('devchat_v2')"

### Common Issues & Solutions

- Import Error: Module not found

  - Ensure virtual environment is activated

  - Run pip install -r requirements.txt

- API Key Error

  - Check .env file has correct keys

  - Verify keys are not expired

- Qdrant Connection Error

  - Ensure Qdrant is running on port 6333

  - Check firewall settings

- OpenRouter Rate Limit

  - Add delays between requests

  - Check account limits

## ✅ Completion Status

| Phase | Status | Notes |
| --- | --- | --- |
| Phase 1: Environment Setup | ✅ | Python 3.13.3, all dependencies installed |
| Phase 2: Vector Database | ✅ | Qdrant Cloud connected, 27 points indexed |
| Phase 3: Document Ingestion | ✅ | 2 test docs → 27 chunks |
| Phase 4: Retrieval Testing | ✅ | Dense search working (hybrid disabled) |
| Phase 5: LLM Generation | ✅ | GPT-4o-mini via OpenRouter |
| Phase 6: API & UI | 🔄 | Not yet tested |
| Phase 7: Integration | ✅ | Full pipeline working end-to-end |

Legend: ⬜ Not Started | 🔄 In Progress | ✅ Complete | ❌ Blocked

## 🔧 Final Configuration Summary

### Working Setup (as of Dec 17, 2025)

LLM Provider: OpenRouter
Fast Model: openai/gpt-4o-mini
Reasoning Model: openai/gpt-4o

Embeddings: Cohere embed-v4.0 (dimension: 1536)

Vector DB: Qdrant Cloud (EU cluster)
Search Mode: Dense-only (HYBRID_ALPHA=1.0)

Observability: Langfuse Cloud ✅

### Known Issues (Minor)

- Hybrid search disabled - Sparse vectors not working, using dense-only

- Reranker graceful fallback - Minor API change, uses fallback

- Filter extraction disabled - Was too aggressive (extracting topic as filter)

### Full Pipeline Test Result

Query: "What are the effects of cash transfers on food security?"
→ Retrieved: 27 chunks
→ Context: 15 chunks from 2 studies (2844 chars)  
→ Answer: Cited "Smith et al., 2023" with specific findings (35% increase)
→ Status: ✅ SUCCESS

## 🚧 Outstanding Work & Missing Features

### Priority 1: Critical Fixes

#### 1.1 Hybrid Search (Previously Disabled)

Status: ✅ FIXED
Files: src/ingestion/indexer.py, src/retrieval/hybrid_retriever.py

Problem:
Sparse search returned 0 results even though documents had sparse vectors indexed.

Root Cause:
Python’s built-in hash() function is randomized between sessions (security feature since Python 3.3). During ingestion, hash('food') might return 9592, but during retrieval in a new Python session, it returns 82308. This meant query tokens never matched indexed document tokens.

Fix Applied: 1. Replaced hash(token) % 100000 with deterministic MD5 hashing: python    hash_bytes = hashlib.md5(token.encode()).digest()    idx = int.from_bytes(hash_bytes[:4], 'big') % 100000 2. Updated both indexer.py and hybrid_retriever.py to use identical hashing 3. Re-ingested documents with --recreate flag 4. Updated .env: HYBRID_ALPHA=0.7 (70% dense, 30% sparse)

Result:
- Sparse search now returns results with scores up to 8.3 - Hybrid search with RRF fusion working correctly - Full pipeline tested successfully

#### 1.2 Filter Extraction Too Aggressive

Status: ✅ FIXED
Files: src/config/prompts.py, src/agents/devchat_agent.py

Problem:
Query processor extracted filters from topics, not just explicit mentions. - Example: “food security” topic → sectors=['food security'] filter - But documents have sector='Social Protection', so 0 results returned

Root Cause:
Prompt said “extract explicit or implicit filters” - “implicit” was too loose.

Fix Applied: 1. Rewrote METADATA_EXTRACTION_PROMPT to be very conservative: - Only extract filters when EXPLICITLY stated - “cash transfers on food security” → NO sector filter (topic ≠ filter) - “RCTs in Kenya” → YES: study_type=RCT, country=Kenya 2. Added examples distinguishing topics from filters 3. Re-enabled filter application in agent

Result: - Topic queries: has_filters=False ✅ - Explicit filter queries: countries=['Kenya'], study_types=['RCT'], year_min=2018 ✅

#### 1.3 Reranker API Error

Status: ✅ FIXED
File: src/retrieval/reranker.py

Problem:
Cohere rerank API call failed with: V2Client.rerank() got an unexpected keyword argument 'return_documents'

Root Cause:
Cohere V2 API removed the return_documents parameter. The valid parameters are: - model, query, documents, top_n, max_tokens_per_doc, request_options

Fix Applied:
Removed return_documents=False from the client.rerank() call.

Result:
- Reranker now works: Reranked 27 → 15 results (top score: 0.866) - No more fallback to original ranking

#### 1.4 Citation Metadata Missing (Unknown Author)

Status: ✅ FIXED
Files: src/ingestion/document_loader.py, src/retrieval/context_builder.py

Problem:
Citations displayed as “Unknown Author (n.d.). Study 001” instead of proper metadata.

Root Causes:
1. Filename test_study_001.md → extracted study_id = "001", but CSV has "TEST001" → lookup failed 2. context_builder.py wasn’t including authors field in citation dictionaries

Fixes Applied: 1. Updated _extract_study_id() to try prefix patterns (TEST001, STUDY001, etc.) 2. Added _extract_metadata_from_content() to parse metadata from markdown body 3. Added authors field to citation generation in context_builder.py 4. Re-ingested documents with --recreate flag

Result:
Citations now display correctly:

- Smith, J., Johnson, M., Williams, K. (2023). *Effects of unconditional cash transfers on household welfare in rural Kenya*.
- Patel, R., Kumar, S., Sharma, A. (2022). *Computer-Assisted Learning Programs and Student Achievement in Indian Schools*.

### Priority 2: Not Yet Tested

#### 2.1 Gradio UI

Status: 🔄 Not Tested
File: ui/gradio_app.py

To Test:

python -m ui.gradio_app
# Then open http://localhost:7860

#### 2.2 FastAPI Server

Status: 🔄 Not Tested
File: api/server.py

To Test:

uvicorn api.server:app --reload --host 0.0.0.0 --port 8000
# Then open http://localhost:8000/docs

#### 2.3 Unit Tests

Status: 🔄 Not Run
Files: tests/test_*.py

To Test:

pytest tests/ -v

### Priority 3: Future Enhancements

#### 3.1 PDF Ingestion from SharePoint

Status: ⬜ Not Implemented
Source: https://3ie.sharepoint.com/:f:/s/DEPChatbot/IgCdLWmj1g8OR5L-m5ikM-dfAZN8J2CFCpv_B5EPwZKy28o?e=hB8isv

Tasks: 1. Download PDFs from SharePoint 2. Add PDF parsing to document_loader.py (use pypdf or pdfplumber) 3. Extract metadata (title, authors, year, DOI) from PDF 4. Run ingestion with real documents

#### 3.2 Voyage AI Alternative Embeddings

Status: ⬜ Configured, Not Tested
File: src/ingestion/embeddings.py

The code supports Voyage AI as alternative embedding provider. To switch:

EMBEDDING_PROVIDER=voyage
VOYAGE_API_KEY=your-key

#### 3.3 Evaluation Pipeline

Status: ⬜ Not Run
Files: evaluation/test_cases.json, scripts/run_evaluation.py

To Test:

python scripts/run_evaluation.py

## 📊 Feature Completeness Matrix

### Current Features (v2.0) ✅

| Feature | Implemented | Tested | Working | Notes |
| --- | --- | --- | --- | --- |
| Dense Search | ✅ | ✅ | ✅ | Core retrieval working |
| Sparse/BM25 Search | ✅ | ✅ | ✅ | FIXED - Uses MD5 hash |
| Hybrid Fusion | ✅ | ✅ | ✅ | FIXED - RRF fusion working |
| Query Expansion | ✅ | ✅ | ✅ | LLM expands queries |
| Query Classification | ✅ | ✅ | ✅ | Simple/Complex/Comparison |
| Filter Extraction | ✅ | ✅ | ✅ | FIXED - Conservative prompt |
| Reranking | ✅ | ✅ | ✅ | FIXED - Cohere V2 API working |
| Context Building | ✅ | ✅ | ✅ | Dedupes, sorts by score |
| Citation Generation | ✅ | ✅ | ✅ | FIXED - Authors, year, title working |
| Answer Synthesis | ✅ | ✅ | ✅ | GPT-4o-mini via OpenRouter |
| Langfuse Tracing | ✅ | ✅ | ✅ | Full observability |
| Gradio UI | ✅ | ❌ | ? | Not tested |
| FastAPI Server | ✅ | ❌ | ? | Not tested |
| PDF Ingestion | ❌ | ❌ | ❌ | Placeholder only |
| Evaluation Suite | ✅ | ❌ | ? | Not run |

### Quick Reference: Current Features Explained

| Feature | What It Does | How It Works |
| --- | --- | --- |
| Dense Search | Semantic similarity search using embeddings | Cohere embed-v4 creates 1536-dim vectors; Qdrant finds nearest neighbors |
| Sparse/BM25 Search | Exact keyword matching | Tokenizes text, builds term frequency vectors with MD5 hashing |
| Hybrid Fusion | Combines dense + sparse results | Reciprocal Rank Fusion (RRF) merges rankings; HYBRID_ALPHA=0.7 weights |
| Query Expansion | Adds synonyms and related terms | LLM expands “CCTs” → “conditional cash transfers, cash transfer programs” |
| Query Classification | Routes queries to appropriate pipeline | Classifies as Simple/Complex/Comparison; affects model choice |
| Filter Extraction | Parses explicit constraints from queries | “RCTs in Kenya since 2018” → country=Kenya, study_type=RCT, year_min=2018 |
| Reranking | Re-scores top results with cross-encoder | Cohere Rerank v3.5 re-orders top 50 → top 15 by relevance |
| Context Building | Assembles chunks for LLM prompt | Deduplicates, groups by study, attaches citation metadata |
| Citation Generation | Creates proper academic citations | Extracts authors, year, title from metadata; formats as references |
| Answer Synthesis | Generates final response | Routes to fast (GPT-4o-mini) or reasoning (GPT-4o) model based on query type |
| Langfuse Tracing | Observability and debugging | Logs every step: query → retrieval → rerank → generation with latencies |
| Gradio UI | Web interface for users | Chat interface at localhost:7860 (not yet tested) |
| FastAPI Server | REST API for integrations | Endpoints at localhost:8000/docs (not yet tested) |
| PDF Ingestion | Load PDFs from SharePoint | Placeholder only - needs pypdf/pdfplumber integration |
| Evaluation Suite | Automated quality testing | RAGAS metrics on golden test set (not yet run) |

### Roadmap Features (v2.5 → v3.0) 🚀

| Priority | Feature | Effort | Impact | Status | Target |
| --- | --- | --- | --- | --- | --- |
| 🔴 P0 | Research Workbench UI | High | Public-facing product | 🔄 IN PROGRESS | v2.5 |
| 🔴 P1 | Multi-Query RAG-Fusion | Low | +10-15% recall | ⬜ TODO | v2.5 |
| 🔴 P1 | CRAG Sanity Check | Low | ↓ Hallucinations | ⬜ TODO | v2.5 |
| 🔴 P1 | RAGAS Eval in CI | Low | Quality assurance | ⬜ TODO | v2.5 |
| 🟡 P2 | Contextual Retrieval | Medium | +49% recall | ⬜ TODO | v2.5 |
| 🟡 P2 | HyDE (Hypothetical Docs) | Medium | Better zero-shot | ⬜ TODO | v2.5 |
| 🟡 P2 | Parent-Child Chunks | Medium | Better context | ⬜ TODO | v2.5 |
| 🟢 P3 | Self-RAG | High | Highest accuracy | ⬜ TODO | v3.0 |
| 🟢 P3 | ColBERTv2 / Late Interaction | High | SOTA retrieval | ⬜ TODO | v3.0 |
| 🟢 P3 | RAPTOR Hierarchical | High | Multi-hop reasoning | ⬜ TODO | v3.0 |
| 🔵 P4 | GraphRAG | Very High | Complex relations | ⬜ TODO | v3.0+ |

Legend: - 🔴 P0 = Critical for launch (2-3 weeks) - 🔴 P1 = Quick wins, do first (1-2 days each) - 🟡 P2 = Medium effort, high value (3-5 days each) - 🟢 P3 = Advanced, requires planning (1-2 weeks each) - 🔵 P4 = Research project (2-4 weeks)

## 🎨 Phase 8: Research Workbench UI (Next.js Frontend)

Status: 🔄 IN PROGRESS
Target: v2.5
Effort: 2-3 weeks

### Why Not Gradio?

This is a public-facing research tool, not an internal demo. Users need: - Split-screen Answer + Evidence layout - Clickable citations that highlight source text - Faceted filters as chips (not hidden in settings) - Study comparison tables - Export research trails

Gradio can’t do this. We’re building a custom Next.js Research Workbench.

### Architecture

┌─────────────────────────────────────────────────────────────────┐
│                        FRONTEND                                  │
│  Next.js 14 + TypeScript + Tailwind + shadcn/ui                 │
│  • Split pane layout (react-resizable-panels)                   │
│  • Study cards as components                                     │
│  • Filter chips (faceted search UI)                             │
│  • Streaming responses (Vercel AI SDK)                          │
│  • Compare table (TanStack Table)                               │
│  • Export (react-pdf, docx library)                             │
└─────────────────────────────────────────────────────────────────┘
                              │
                              │ REST/WebSocket
                              ▼
┌─────────────────────────────────────────────────────────────────┐
│                     BACKEND (FastAPI) ✅ Already built          │
│  • /query → returns structured response + evidence              │
│  • /compare → compares selected studies                         │
│  • /export → generates PDF/docx                                 │
│  • /suggest → query coaching suggestions                        │
└─────────────────────────────────────────────────────────────────┘
                              │
                              ▼
┌─────────────────────────────────────────────────────────────────┐
│                     RAG PIPELINE ✅ Already built               │
│  Qdrant + Cohere + OpenRouter                                   │
└─────────────────────────────────────────────────────────────────┘

### UI Components to Build

| Component | File | Description | Status |
| --- | --- | --- | --- |
| Split Layout | SplitLayout.tsx | Resizable Answer/Evidence panels | ⬜ TODO |
| Answer Panel | AnswerPanel.tsx | Structured response with [1][2] citations | ⬜ TODO |
| Evidence Panel | EvidencePanel.tsx | Scrollable list of study cards | ⬜ TODO |
| Study Card | StudyCard.tsx | Title, year, country, snippet, actions | ⬜ TODO |
| Filter Chips | FilterChips.tsx | Active filters with ✕ to remove | ⬜ TODO |
| Filter Drawer | FilterDrawer.tsx | Add new filters (year, country, etc.) | ⬜ TODO |
| Compare Table | CompareTable.tsx | Side-by-side study comparison | ⬜ TODO |
| Query Coaching | QueryCoaching.tsx | Suggested next queries | ⬜ TODO |
| Evidence Health | EvidenceHealth.tsx | Coverage signals, gaps detected | ⬜ TODO |
| Answer Styles | AnswerStyles.tsx | Toggle: Executive/Research/Policy | ⬜ TODO |
| Export Modal | ExportModal.tsx | PDF/Word/Markdown export options | ⬜ TODO |
| Search Input | SearchInput.tsx | Query input with history | ⬜ TODO |

### API Endpoints to Add

| Endpoint | Method | Description | Status |
| --- | --- | --- | --- |
| /api/query | POST | Main query → answer + evidence | ✅ Exists (needs update) |
| /api/compare | POST | Compare selected studies | ⬜ TODO |
| /api/suggest | POST | Query coaching suggestions | ⬜ TODO |
| /api/export | POST | Generate PDF/Word/Markdown | ⬜ TODO |
| /api/filters | GET | Available filter options | ⬜ TODO |

### Step-by-Step Build Plan

#### Week 1: Foundation

- 8.1 Create Next.js project with TypeScript + Tailwind

- 8.2 Install shadcn/ui components

- 8.3 Build SplitLayout with react-resizable-panels

- 8.4 Create StudyCard component

- 8.5 Connect to FastAPI backend (basic query)

#### Week 2: Core Features

- 8.6 Build AnswerPanel with citation rendering

- 8.7 Build EvidencePanel with study cards

- 8.8 Implement citation click → highlight sync

- 8.9 Add FilterChips component

- 8.10 Add streaming response support

#### Week 3: Advanced Features

- 8.11 Build CompareTable component

- 8.12 Add /compare API endpoint

- 8.13 Build QueryCoaching component

- 8.14 Add /suggest API endpoint

- 8.15 Build ExportModal + /export endpoint

- 8.16 Add EvidenceHealth widget

- 8.17 Add AnswerStyles toggle

### Tech Stack

| Library | Purpose |
| --- | --- |
| Next.js 14 | React framework with App Router |
| TypeScript | Type safety |
| Tailwind CSS | Utility-first styling |
| shadcn/ui | Pre-built accessible components |
| react-resizable-panels | Split pane layout |
| TanStack Table | Comparison table |
| Vercel AI SDK | Streaming LLM responses |
| react-pdf | PDF generation |
| docx | Word document generation |

### Hosting

| Option | Cost | Pros |
| --- | --- | --- |
| Vercel | Free tier | Best Next.js support, easy deploy |
| Railway | ~$5/mo | Backend + Frontend together |
| Render | Free tier | Good for FastAPI + static frontend |

### Quick Reference: What Each Feature Does

| Feature | One-Line Description |
| --- | --- |
| Multi-Query RAG-Fusion | Generate 3-5 query variants, fuse results for robust retrieval |
| CRAG Sanity Check | Verify retrieval quality, fallback if confidence low |
| RAGAS Eval | Automated metrics: Faithfulness, Relevancy, Precision |
| Contextual Retrieval | Prepend document context to chunks before embedding |
| HyDE | Embed hypothetical answer instead of query |
| Parent-Child Chunks | Small chunks for search, expand to parents for context |
| Self-RAG | LLM critiques its own retrieval and generation |
| ColBERTv2 | Token-level embeddings with late interaction |
| RAPTOR | Build tree of summaries for multi-hop reasoning |
| GraphRAG | Entity extraction + knowledge graph retrieval |

## 🚀 Future Roadmap: SOTA RAG Enhancements (2024-2025)

Based on comprehensive analysis of state-of-the-art RAG research, here are prioritized next steps for DevChat.

### Phase 1: Quick Wins (Low Effort, High Impact) 🎯

#### 1.1 Multi-Query RAG-Fusion

Complexity: Low | Impact: +10-15% recall | Time: 1-2 days

What: Generate 3-5 query variants, retrieve for each, fuse results with RRF.

Why: Handles query ambiguity without re-indexing. Example: - Original: “cash transfers education”
- Variants: “CCT school enrollment”, “unconditional transfers learning outcomes”, “social protection academic performance”

Implementation:

# src/retrieval/query_processor.py
async def generate_query_variants(self, query: str, n: int = 4) -> List[str]:
    prompt = f"Generate {n} semantically different search queries for: {query}"
    response = await self.llm.acomplete(prompt)
    return [query] + parse_variants(response.text)

Reference: RAG-Fusion Paper

#### 1.2 CRAG Retrieval Sanity Check

Complexity: Low | Impact: Reduces hallucinations | Time: 1 day

What: After retrieval, score relevance of top results. If all scores < threshold, trigger fallback (web search or “I don’t know”).

Why: Prevents confident but wrong answers when retrieval fails.

Implementation:

# src/retrieval/hybrid_retriever.py
async def retrieve_with_sanity_check(self, query: str) -> Tuple[List[Chunk], bool]:
    results = await self.retrieve(query)
    
    # Check if top results are actually relevant
    if results and results[0].score < 0.3:  # Low confidence threshold
        logger.warning(f"Low retrieval confidence: {results[0].score}")
        return results, False  # Signal: results may not be reliable
    
    return results, True

Reference: CRAG Paper

#### 1.3 RAGAS Evaluation in CI

Complexity: Low | Impact: Quality assurance | Time: 1-2 days

What: Run automated evaluation on every PR using RAGAS metrics.

Metrics: - Faithfulness: Does the answer use only retrieved context? - Answer Relevancy: Does the answer address the question? - Context Precision: Are retrieved chunks actually relevant?

Implementation:

# .github/workflows/eval.yml
- name: Run RAGAS Evaluation
  run: |
    python scripts/run_evaluation.py --output results.json
    python scripts/check_thresholds.py --input results.json --fail-below 0.7

Reference: RAGAS Documentation

### Phase 2: Medium Effort Enhancements 🔧

#### 2.1 Contextual Retrieval (Anthropic Method)

Complexity: Medium | Impact: +49% recall | Time: 3-5 days

What: Before embedding each chunk, prepend a short context summary:

<document_context>
This chunk is from a 2023 RCT study of cash transfers in Kenya by Smith et al.
The study found 35% improvement in food security among beneficiary households.
</document_context>

[Original chunk content here...]

Why: Chunks lose context when split. Adding document-level context to each chunk dramatically improves retrieval.

Implementation: 1. During ingestion, use LLM to generate context for each chunk 2. Prepend context to chunk before embedding 3. Store both contextualized embedding and original text

Reference: Anthropic Contextual Retrieval

#### 2.2 HyDE (Hypothetical Document Embeddings)

Complexity: Medium | Impact: Better zero-shot retrieval | Time: 2-3 days

What: Instead of embedding the query directly, generate a hypothetical answer and embed that.

Why: Queries are short and vague. Hypothetical answers match document style better.

Example: - Query: “CCT education effects” - HyDE: “Conditional cash transfer programs have shown positive effects on education outcomes. Studies in Latin America found 10-15% increases in school enrollment…” - This hypothetical text embeds closer to actual study findings.

Reference: HyDE Paper

#### 2.3 Parent-Child Chunking

Complexity: Medium | Impact: Better context | Time: 2-3 days

What: Create small chunks for precise retrieval, but expand to parent chunks for context during synthesis.

Current: 512-token chunks
Proposed: 128-token child chunks for search, expand to 2048-token parents for context

Implementation:

# src/retrieval/context_builder.py
def expand_to_parent(self, child_chunk: Chunk) -> Chunk:
    parent_id = child_chunk.metadata.get("parent_id")
    if parent_id:
        return self.qdrant.retrieve(parent_id)
    return child_chunk

### Phase 3: Advanced Techniques (High Effort, High Reward) 🏆

#### 3.1 Self-RAG

Complexity: High | Impact: Highest accuracy | Time: 1-2 weeks

What: Train/prompt LLM to: 1. Decide if retrieval is needed 2. Critique retrieved passages for relevance 3. Generate answer with self-reflection tokens 4. Critique answer for faithfulness

Implementation: Requires special prompting or fine-tuned model with reflection tokens.

Reference: Self-RAG Paper

#### 3.2 ColBERTv2 / Late Interaction

Complexity: High | Impact: SOTA retrieval | Time: 1-2 weeks

What: Instead of single vector per chunk, store token-level embeddings. At query time, do late interaction (MaxSim) for more precise matching.

Benefit: Better than cross-encoder reranking, but applies to all documents (not just top-K).

Challenge: Requires ColBERT index infrastructure (not just Qdrant).

Reference: ColBERTv2 Paper

#### 3.3 RAPTOR Hierarchical Summarization

Complexity: High | Impact: Multi-hop reasoning | Time: 1-2 weeks

What: Build a tree of summaries:

Level 3: Corpus summary ("3ie evidence on social protection...")
    ↓
Level 2: Topic clusters ("Cash transfer studies show...")
    ↓
Level 1: Study summaries ("Smith 2023 found...")
    ↓
Level 0: Leaf chunks (original text)

Benefit: For broad questions, retrieve from higher levels. For specific questions, retrieve leaves.

Reference: RAPTOR Paper

#### 3.4 GraphRAG

Complexity: Very High | Impact: Complex relationships | Time: 2-4 weeks

What: Extract entities and relationships into a knowledge graph. Use graph algorithms during retrieval.

Benefit: Handles complex queries like “Which authors have published on both cash transfers AND nutrition?”

Challenge: Requires entity extraction, graph database (Neo4j), graph-aware retrieval.

Reference: Microsoft GraphRAG

### Implementation Priority Matrix

| Enhancement | Effort | Impact | Priority | Dependencies |
| --- | --- | --- | --- | --- |
| Multi-Query RAG-Fusion | Low | Medium | 🔴 P1 | None |
| CRAG Sanity Check | Low | Medium | 🔴 P1 | None |
| RAGAS in CI | Low | High | 🔴 P1 | test_cases.json |
| Contextual Retrieval | Medium | High | 🟡 P2 | Re-ingestion |
| HyDE | Medium | Medium | 🟡 P2 | None |
| Parent-Child Chunks | Medium | Medium | 🟡 P2 | Re-ingestion |
| Self-RAG | High | High | 🟢 P3 | Prompting work |
| ColBERTv2 | High | High | 🟢 P3 | New index |
| RAPTOR | High | High | 🟢 P3 | Re-ingestion |
| GraphRAG | Very High | Medium | 🔵 P4 | Neo4j, NER |

### Key Research References

Retrieval Enhancements: - Anthropic Contextual Retrieval (2024) - +49% recall - ColBERTv2 - Late interaction retrieval - Late Chunking (JinaAI) - Context-preserving embeddings

Query Enhancement: - RAG-Fusion - Multi-query generation - HyDE - Hypothetical document embeddings

Self-Correction: - CRAG - Corrective RAG with web fallback - Self-RAG - Self-reflective retrieval

Hierarchical & Graph: - RAPTOR - Tree-based recursive summarization - Microsoft GraphRAG - Knowledge graphs

Evaluation: - RAGAS - RAG evaluation framework - TruLens - Production RAG monitoring